# DPAC Facilities Planning Subcommittee Meeting Minutes

September 30 at 2:00 pm – 4:00 pm

This meeting will be conducted in person at Drescher Loft, room 300 E

Members:

Nahomy Rivas as.activities@smc.edu, Student Representatives NA

Don Girard, Administration Representative NA

Dagmar Gorman, CSEA Representative

Terry Kamibayashi, Administration Representative & Co-Chair

Kasey Garland, Administration Representative NA

Sasha King, Administration Representative

Jamar London, Faculty Representative & Co-Chair

Peter Morse, Faculty Representative

Elisa Meyer, Faculty Representative  NA

Cindy Ordaz, CSEA Representative NA

Charlie Yen, Administration Representative

Interested Parties:

John Greenlee

## Call to Order

2:08

## Public Comments

None

## Approval of Minutes

Approved, no abstentions.

## Facilities Planning / Maintenance Update, as needed

- Starting on the Budy glass replacement project. Reviewing the different options for glass.

- Bundy HVAC is being replaced.

- Update on P3 repairs- 98% done with P3 repairs approved through DSA, reviewing a few items. Final repairs are getting ready to start and should be done in 1.5-2 months.

- John Greenlee reviewed the current draft of the 5-year plan. Went over state funding timelines and restrictions. Provided detailed breakdowns of projects listed.

## Safety Issues Update, as needed

### None at this time.

## Agenda

### Confirmation of members in the Facilities Planning Subcommittee

#### Judith is no longer a CSEA representative; currently looking for a replacement. Cindy will stay on.

#### Student Representative is now Nahomy Rivas

### Review of 5-year schedule maintenance by John Greenlee.

### Jamar London will be facilitating the next meeting.

## Future Agenda items

### Review of documents TBD

## Announcements - none

## Adjournment – 3:17

Meeting schedule for 2025: Last Tuesday of every month, Jan -Dec 2025, from 2-4 pm.

Next meeting: Tuesday, 10/28/25 (2:00 P.M.- 4:00 P.M)

Location: Drescher Hall 300E

For all documents, visit https://www.smc.edu/administration/governance/district-planning-policies/facilities-planning-subcommittee.php