# DPAC Facilities Planning Subcommittee Meeting Minutes

September 29, 2026 2:00 pm – 4:00 pm

This meeting will be conducted in person Drescher Loft, room 300 E

Members:

Elaine Roque Faculty Representative

Don Girard, Administration Representative NA

Dagmar Gorman, CSEA Representative

Jose Tostado, Administration Representative & Co-Chair

Kasey Garland, Administration Representative NA

Sasha King, Administration Representative

Jamar London, Faculty Representative & Co-Chair

Peter Morse, Faculty Representative

Elisa Meyer, Faculty Representative  NA

Cindy Ordaz, CSEA Representative NA

YU-NGOK LO, Administration Representative

John Greenlee, Administration Representative

Mario Samano, Administration Representative

Interested Parties:

Ferris Kawar

## Call to Order

2:06 p.m.

## Public Comments

None

## Approval of Minutes

Approved, no abstentions.

## Facilities Planning / Maintenance Update, as needed

- Pickle ball court challenges- hazardous materials, anticipated completion summer 2027. Track and field completed and works fine. Refurbishing flagpole and upgraded water fountains near the field. Gender neutral restrooms are almost completed. Anticipated completion date is end of the year. “Proud to be SMC” sign will be added to the side of the restroom.

- Bundy HVAC is ongoing- completion pending date.

- Bodega marketplace DSA approval pending. 50% complete anticipated completion by mid- November.

## Safety Issues Update, as needed

### SSC elevators concern addressed as a sensor issue that manufacture is working on.

### MSB building window concern addressed- still going through legal.

## Agenda

### Bundy glass replacement- pending estimate for storefront glass using protective film until funds are recovered. This will eliminate the safety issue.

### John passed out 5 year scheduled maintenance plan and explained the process and projects.

## Future Agenda items

### Creating a process for vetting items.

### Discuss the upcoming meeting date for November and December

## Announcements –

None.

## Adjournment – 3:28 p.m.

Next meeting: Tuesday, 10/27/26 (2:00 P.M- 4:00 P.M)

Location: TBD

For all documents, visit https://www.smc.edu/administration/governance/district-planning-policies/facilities-planning-subcommittee.php